SCRUM Meeting 2 for Metadictionary

Prepared by:  Matthew Atanas

Meeting Date: 4/4/2022

Meeting Attendees

1. Dylan
2. Matthew
3. Mualla

Meeting Agenda Items

* Using Application Programming Interface for dictionary in python
* Combining Django with Heroku

Status Update Since Last Meeting

Accomplishments:

* Hosted website on Heroku
* Developed interface on Django
* Received access to Application Programming Interface
* Github linked to Heroku

Tasks Completed:

|  |  |  |
| --- | --- | --- |
| **Task Description** | **Assigned to** | **Completed? (yes/no)** |
| Familiarize yourself with Django | Primary: Matthew  Secondary: Mualla and Dylan | yes |
| Get a frontend website working | Primary: Mualla Secondary: Matthew | yes |
| Get a backend website working with a single dictionary Application Programming Interface | Primary: Dylan  Secondary: Matthew | no |

Before The Next Meeting

Plans:

* Get searchbar working on website
* Get backend website working with single dictionary Application Programming Interface, with the searchbar

Task Assignments:

|  |  |
| --- | --- |
| **Task Description** | **Assigned to** |
| Get Django website hosted with Heroku | Primary: Matthew  Secondary: Mualla |
| Get searchbar working on website | Primary: Mualla  Secondary: Matthew |
| Get dictionary Application Programming Interface working with searchbar | Primary: Dylan  Secondary: Mualla |

Minutes from Previous Meeting

First, we set up the times for our next SCRUM meetings.  Then, we decided to use Python, Django, and Heroku to make the website.  Finally, we assigned stuff for each person to work on prior to the next meeting.