SCRUM Meeting 3 for Metadictionary

Prepared by: Matthew Atanas

Meeting Date: 4/6/2022

Meeting Attendees

1. Matthew
2. Mualla
3. Dylan

Meeting Agenda Items

* Working website
* Hosting website
* Putting dictionary Application Programming Interface on website

Status Update Since Last Meeting

Accomplishments:

* We have a working website stub that runs locally with Django
* We have the Merriam-Webster Application Programming Interface working on the website

Tasks Completed:

|  |  |  |
| --- | --- | --- |
| **Task Description** | **Assigned to** | **Completed? (yes/no)** |
| Working website running locally | Mualla | yes |
| Have Merriam-Webster Application Programming Interface working on website | Dylan | yes |
| Hosted website | Matthew | no |

Before The Next Meeting

Plans:

* Make dictionary Application Programming Interface go into a GUI
* Make a searchbar
* Host the website

Task Assignments:

|  |  |
| --- | --- |
| **Task Description** | **Assigned to** |
| Make GUI for website work with Application Programming Interface | Dylan |
| Make a searchbar | Mualla |
| Host the website | Matthew |

Minutes from Previous Meeting

First, we summarized what we had been working on since the previous meeting.  Then, we decided what parts of the project we could specialize in, since our previous meeting didn’t specify it much.  Finally, we discussed possible solutions to our problems.